Backend Folder Structure
Implementation Plan

CV Management and Deterministic Internship Candidate Filtering System

Production-ready Spring Boot modular monolith repository structure

Prepared For
Department of Computer Science, University of Ruhuna

Version 1.0 | Generated 2026-06-30

# Contents

1. Document Control

2. Executive Decision Summary

3. Source Authority and Audit Basis

4. Architecture Decision

5. Technology Baseline

6. Repository Root Structure

7. Main Java Package Structure

8. Module Package Standard

9. Backend Module Catalogue and Mapping

10. Required Module File Catalogue

11. Database Migration and Seed Structure

12. Test Structure

13. Configuration File Requirements

14. Security and RBAC Structure

15. API Contract Structure

16. Observability and Audit Structure

17. CI/CD and Root File Requirements

18. Removed-Scope Guardrails

19. Open Implementation Decisions

20. Final Acceptance Checklist

Appendix A. Expanded Module File Trees

# 1. Document Control

| Field | Value |
| --- | --- |
| Document Title | Backend Folder Structure Implementation Plan v1.0 |
| System Name | CV Management and Deterministic Internship Candidate Filtering System |
| Prepared For | Department of Computer Science, University of Ruhuna |
| Document Type | Backend repository structure and implementation bootstrap plan |
| Status | Implementation-ready folder structure for backend development |
| Technology Direction | Spring Boot modular monolith; PostgreSQL; REST/JSON; JWT/RBAC; backend-controlled ATS-compliant LaTeX/PDF CV generation |
| Root Java Package | lk.ac.ruhuna.dcs.cvmanagement |
| Primary Architecture Decision | Single Spring Boot modular monolith with package-by-feature/domain organization |
| Scope Control Rule | No folder, module, DTO, endpoint placeholder, migration placeholder, or test scaffold may introduce removed Version 1 scope. |

Implementation Boundary This document provides repository structure, package boundaries, module file inventory, tests, configuration placeholders, and guardrails. It does not implement business logic, final SQL DDL, production secrets, deployment credentials, or final runtime infrastructure automation.

# 2. Executive Decision Summary

| Decision Area | Final Decision |
| --- | --- |
| Repository style | Single Spring Boot backend repository; no microservices. |
| Code organization | Package-by-feature modular monolith using modules/<module> with api, application, domain, mapper, and persistence layers. |
| Service location | Services live inside modules/<module>/application, not in a global service directory. |
| Controller location | Controllers live inside modules/<module>/api. |
| Repository location | Spring Data repositories live inside modules/<module>/persistence/repository. |
| Database migration approach | Flyway migrations under src/main/resources/db/migration. |
| API contract location | OpenAPI YAML stored in docs/api and src/main/resources/openapi. |
| Testing approach | Unit, integration, API, security, architecture, and Testcontainers-backed PostgreSQL tests. |

Recommended Lock-in Decision Finalize the modular monolith structure in this document as the backend implementation baseline. Avoid a global controller/service/repository layout because it weakens module isolation and makes scope guardrail enforcement harder as the system grows.

# 3. Source Authority and Audit Basis

| Priority | Source | Use in Backend Structure |
| --- | --- | --- |
| 1 | Final Reduced Scope Baseline Document v1.1 and Scope Reductions.docx | Root authority for locked Version 1 scope and removed-scope controls. |
| 2 | Software Requirements Specification v3.0.1 | Functional, non-functional, data, security, RBAC, failure-state, and acceptance baseline. |
| 3 | Backend Module Documentation v1.0 | Backend module boundaries, global backend design, transaction rules, security, audit, testing, and deployment expectations. |
| 4 | ERD Documentation v1.0 | Logical entities, relationships, runtime-vs-persisted data, ownership, CV versioning, skill taxonomy, shortlist, and audit model. |
| 5 | Database Design Document v1.0 | Physical PostgreSQL schema expectations, constraints, indexes, transactions, concurrency, migrations, retention, and database review gates. |
| 6 | API Specification Document v1.0 and OpenAPI YAML | REST/JSON endpoint groups, DTO/schema boundaries, status codes, errors, RBAC, and contract validation. |
| 7 | Production-Ready Use-Case Documentation v1.0 | Actor-goal behavior, access rights, supporting system services, alternate/exception flows, and acceptance evidence. |
| 8 | Student and Admin Workflow Document v1.0 | Operational actor/system/data-state flow and backend action expectations. |
| 9 | UI Frontend Specification v1.1 | Frontend integration requirements, route-facing data needs, server-side query behavior, download/export behavior, and frontend error handling. |
| 10 | Student.docx, Admin.docx, wireframes, New DESIGN.md, Skill List Breakdown.pdf | Supporting references only; visual/page behavior and taxonomy structure must not override higher sources. |

# 4. Architecture Decision

Use a single Spring Boot modular monolith. Each backend capability is isolated in its own module package under modules/. Each module exposes REST controllers through api/, coordinates use cases through application/, protects business rules in domain/, translates DTO/entity/domain objects through mapper/, and persists data through persistence/.

| Layer | Folder | Purpose |
| --- | --- | --- |
| API layer | modules/<module>/api | REST controllers and request/response DTOs. Handles HTTP boundary only. |
| Application/service layer | modules/<module>/application | Use-case orchestration, transactions, authorization decisions, integration coordination, and service methods. |
| Domain layer | modules/<module>/domain | Domain rules, policies, events, exceptions, and module-owned business vocabulary. |
| Mapper layer | modules/<module>/mapper | DTO/domain/entity mapping; MapStruct-ready. |
| Persistence layer | modules/<module>/persistence | JPA entities, repositories, projections, and specifications. |
| Shared kernel | shared/ | Strictly reusable primitives: errors, security context, pagination, base entities, validation, audit event interface. |
| Infrastructure adapters | infrastructure/ | Email, JWT, LaTeX/PDF, storage, observability, and persistence helpers. |

Service Directory Clarification There is no global service/ directory. The service layer is intentionally distributed as modules/<module>/application. For example, AuthService.java is stored under modules/auth/application and CvGenerationService.java is stored under modules/cv/application.

# 5. Technology Baseline

| Technology Area | Required Direction |
| --- | --- |
| Language/runtime | Java 21 or approved Java LTS |
| Backend framework | Spring Boot stable line compatible with Java 21 |
| Build | Maven |
| REST/API | Spring Web, REST/JSON, OpenAPI validation support |
| Security | Spring Security, JWT/RBAC, object-level ownership checks |
| Persistence | Spring Data JPA, PostgreSQL, Flyway |
| Validation and mapping | Bean Validation, Jackson, MapStruct where useful |
| Operations | Spring Boot Actuator, structured logs, correlation IDs |
| Testing | JUnit 5, Mockito, AssertJ, Testcontainers PostgreSQL, architecture tests |
| Integrations | SMTP/email adapter for OTP, LaTeX/PDF adapter for ATS-compliant CV output, file storage abstraction |

# 6. Repository Root Structure

The backend repository root must be created as cv-management-backend/. The following structure is the implementation baseline for repository bootstrapping.

cv-management-backend/

├── .github/

│   └── workflows/

│       ├── ci.yml

│       ├── code-quality.yml

│       └── dependency-check.yml

├── .mvn/

│   └── wrapper/

│       └── maven-wrapper.properties

├── docker/

│   ├── Dockerfile

│   ├── docker-compose.dev.yml

│   ├── docker-compose.test.yml

│   ├── postgres/

│   │   ├── init/

│   │   │   └── 001_create_extensions.sql

│   │   └── README.md

│   └── README.md

├── docs/

│   ├── api/

│   │   ├── CV_Management_API_OpenAPI_v1.0.yaml

│   │   └── api-contract-notes.md

│   ├── architecture/

│   │   ├── backend-architecture.md

│   │   ├── module-boundaries.md

│   │   ├── dependency-rules.md

│   │   ├── package-structure.md

│   │   └── removed-scope-guardrails.md

│   ├── adr/

│   │   ├── ADR-0001-modular-monolith.md

│   │   ├── ADR-0002-postgresql-flyway.md

│   │   ├── ADR-0003-jwt-rbac.md

│   │   ├── ADR-0004-backend-controlled-cv-generation.md

│   │   └── ADR-0005-no-removed-scope-features.md

│   ├── runbook/

│   │   ├── local-development.md

│   │   ├── database-migrations.md

│   │   ├── deployment.md

│   │   ├── rollback.md

│   │   ├── monitoring.md

│   │   └── incident-response.md

│   └── testing/

│       ├── testing-strategy.md

│       ├── contract-testing.md

│       └── security-testing.md

├── scripts/

│   ├── dev-start.sh

│   ├── dev-stop.sh

│   ├── run-tests.sh

│   ├── validate-openapi.sh

│   ├── migrate-local.sh

│   └── generate-local-secrets.example.sh

├── src/

│   ├── main/

│   │   ├── java/

│   │   │   └── lk/ac/ruhuna/dcs/cvmanagement/

│   │   │       ├── CvManagementApplication.java

│   │   │       ├── config/

│   │   │       ├── shared/

│   │   │       ├── infrastructure/

│   │   │       └── modules/

│   │   └── resources/

│   │       ├── application.yml

│   │       ├── application-local.yml

│   │       ├── application-dev.yml

│   │       ├── application-test.yml

│   │       ├── application-prod.yml

│   │       ├── logback-spring.xml

│   │       ├── messages.properties

│   │       ├── openapi/

│   │       │   └── CV_Management_API_OpenAPI_v1.0.yaml

│   │       ├── db/

│   │       │   ├── migration/

│   │       │   ├── seed/

│   │       │   └── README.md

│   │       ├── templates/

│   │       │   ├── cv/

│   │       │   │   ├── ats-cv-template.tex

│   │       │   │   └── README.md

│   │       │   └── email/

│   │       │       ├── otp-verification.html

│   │       │       ├── password-reset-otp.html

│   │       │       └── README.md

│   │       └── banner.txt

│   └── test/

│       ├── java/

│       │   └── lk/ac/ruhuna/dcs/cvmanagement/

│       └── resources/

│           ├── application-test.yml

│           ├── logback-test.xml

│           └── test-data/

├── .dockerignore

├── .editorconfig

├── .env.example

├── .gitattributes

├── .gitignore

├── CHANGELOG.md

├── CONTRIBUTING.md

├── LICENSE

├── README.md

├── SECURITY.md

├── mvnw

├── mvnw.cmd

└── pom.xml

| Top-Level Folder/File | Purpose |
| --- | --- |
| .github/workflows | CI, code quality, OpenAPI validation, dependency/security checks. |
| .mvn/wrapper | Maven Wrapper metadata for consistent local and CI builds. |
| docker | Local development/test container files and PostgreSQL bootstrap scripts. |
| docs | Architecture notes, API contract copy, ADRs, runbooks, testing strategy, and removed-scope guardrails. |
| scripts | Developer convenience scripts for startup, shutdown, tests, migration, OpenAPI validation, and local secret examples. |
| src/main/java | Spring Boot source code under the approved root package. |
| src/main/resources | Runtime profiles, logging, OpenAPI copy, Flyway migrations, seeds, CV and email templates. |
| src/test | Unit, integration, architecture, security, and Testcontainers test resources. |
| Root files | Repository metadata, documentation, security policy, wrapper scripts, and Maven build descriptor. |

# 7. Main Java Package Structure

The main application class must remain directly below the root package so Spring component scanning naturally covers config, shared, infrastructure, and modules packages. Root package: lk.ac.ruhuna.dcs.cvmanagement.

src/main/java/lk/ac/ruhuna/dcs/cvmanagement/

├── CvManagementApplication.java

├── config/

│   ├── AsyncConfig.java

│   ├── AuditConfig.java

│   ├── ClockConfig.java

│   ├── CorsConfig.java

│   ├── JacksonConfig.java

│   ├── JpaConfig.java

│   ├── MailConfig.java

│   ├── OpenApiConfig.java

│   ├── PaginationConfig.java

│   ├── ProblemDetailsConfig.java

│   ├── SecurityConfig.java

│   ├── StorageConfig.java

│   ├── TransactionConfig.java

│   └── WebMvcConfig.java

├── shared/

│   ├── api/

│   ├── audit/

│   ├── domain/

│   ├── error/

│   ├── file/

│   ├── pagination/

│   ├── security/

│   ├── time/

│   ├── validation/

│   └── util/

├── infrastructure/

│   ├── email/

│   ├── jwt/

│   ├── latex/

│   ├── persistence/

│   ├── storage/

│   └── observability/

└── modules/

├── auth/

├── verification/

├── studentprofile/

├── skills/

├── projects/

├── academics/

├── cv/

├── adminstudents/

├── companies/

├── internships/

├── filtering/

├── shortlists/

├── exports/

└── auditlog/

## 7.1 Shared Package Inventory

shared/api/ - ApiPaths.java, ApiVersion.java, PageRequestDto.java, PageResponseDto.java, SortDirection.java, package-info.java

shared/audit/ - AuditEventPublisher.java, AuditEventType.java, AuditableAction.java, package-info.java

shared/domain/ - BaseEntity.java, OptimisticLockingEntity.java, SoftDeleteState.java, package-info.java

shared/error/ - ApiErrorCode.java, ApplicationException.java, BadRequestException.java, ConflictException.java, DependencyUnavailableException.java, ForbiddenException.java, GlobalExceptionHandler.java, NotFoundException.java, ProblemDetailsFactory.java, UnauthorizedException.java, ValidationException.java, package-info.java

shared/file/ - FileAssetReference.java, FileContentType.java, FileDownloadToken.java, package-info.java

shared/pagination/ - PageCriteria.java, PageMapper.java, SearchCriteria.java, SortCriteria.java, package-info.java

shared/security/ - CurrentActor.java, CurrentActorProvider.java, ObjectOwnershipGuard.java, Permission.java, RoleName.java, package-info.java

shared/time/ - TimeProvider.java, package-info.java

shared/validation/ - ValidationMessages.java, UniversityEmail.java, IndexNumber.java, package-info.java

shared/util/ - SanitizationUtils.java, StringNormalizer.java, package-info.java

## 7.2 Infrastructure Package Inventory

infrastructure/email/ - EmailSender.java, SmtpEmailSender.java, EmailTemplateRenderer.java, package-info.java

infrastructure/jwt/ - JwtAuthenticationFilter.java, JwtProperties.java, JwtService.java, package-info.java

infrastructure/latex/ - LatexCvRenderer.java, LatexCompilationException.java, PdfGenerationService.java, package-info.java

infrastructure/persistence/ - RepositorySupport.java, SpecificationSupport.java, package-info.java

infrastructure/storage/ - FileStoragePort.java, LocalFileStorageAdapter.java, StorageProperties.java, package-info.java

infrastructure/observability/ - CorrelationIdFilter.java, LoggingMdcKeys.java, MetricsNames.java, package-info.java

# 8. Module Package Standard

<module>/

├── api/

│   ├── <Module>Controller.java

│   ├── dto/

│   │   ├── request/

│   │   └── response/

│   └── package-info.java

├── application/

│   ├── <Module>Service.java

│   ├── command/

│   ├── query/

│   ├── port/

│   └── package-info.java

├── domain/

│   ├── model/

│   ├── policy/

│   ├── event/

│   ├── exception/

│   └── package-info.java

├── mapper/

│   ├── <Module>Mapper.java

│   └── package-info.java

├── persistence/

│   ├── entity/

│   ├── repository/

│   ├── projection/

│   ├── specification/

│   └── package-info.java

└── package-info.java

| Folder | Rules |
| --- | --- |
| api | HTTP boundary only. Controllers validate input and delegate to application services. No persistence logic. |
| api/dto/request | Request DTOs, validation annotations, and API-facing input structures. |
| api/dto/response | Response DTOs and list/detail projection models returned to frontend. |
| application | Service/use-case orchestration. Owns transaction boundaries, authorization calls, idempotency, workflow steps, and integration coordination. |
| application/command | Command records/classes for write use cases where request DTOs must not leak into domain/application logic. |
| application/query | Query criteria/query service models for reads, filtering, pagination, and projections. |
| application/port | Ports for cross-module or infrastructure dependencies. |
| domain | Module-owned business rules, policies, events, exceptions, and vocabulary. |
| mapper | MapStruct/manual mappers from DTO to domain/entity and back. |
| persistence/entity | JPA entities mapped to PostgreSQL tables. |
| persistence/repository | Spring Data repositories and repository contracts. |
| persistence/projection | Read-only database projections for query-heavy screens. |
| persistence/specification | Criteria/specification classes for server-side search, sort, filter, pagination. |

# 9. Backend Module Catalogue and Mapping

| Module | Base Package | Controller(s) | Application Service(s) |
| --- | --- | --- | --- |
| auth | lk.ac.ruhuna.dcs.cvmanagement.modules.auth | AuthController.java | AuthService.java, PasswordHashService.java, LoginAttemptService.java |
| verification | lk.ac.ruhuna.dcs.cvmanagement.modules.verification | StudentVerificationController.java | StudentVerificationService.java, OtpService.java, PasswordResetService.java |
| studentprofile | lk.ac.ruhuna.dcs.cvmanagement.modules.studentprofile | StudentProfileController.java | StudentProfileService.java |
| skills | lk.ac.ruhuna.dcs.cvmanagement.modules.skills | SkillTaxonomyController.java, StudentDeclaredSkillController.java | SkillTaxonomyService.java, StudentDeclaredSkillService.java |
| projects | lk.ac.ruhuna.dcs.cvmanagement.modules.projects | ProjectController.java | ProjectService.java |
| academics | lk.ac.ruhuna.dcs.cvmanagement.modules.academics | StudentAcademicRecordsController.java, AcademicLedgerController.java | AcademicLedgerService.java, AcademicLedgerValidationService.java, GpaCalculationService.java |
| cv | lk.ac.ruhuna.dcs.cvmanagement.modules.cv | CvController.java | CvService.java, CvGenerationService.java, CvFreshnessService.java, CvDownloadService.java |
| adminstudents | lk.ac.ruhuna.dcs.cvmanagement.modules.adminstudents | AdminStudentController.java | AdminStudentInspectionService.java, RegisteredStudentQueryService.java |
| companies | lk.ac.ruhuna.dcs.cvmanagement.modules.companies | CompanyController.java | CompanyService.java |
| internships | lk.ac.ruhuna.dcs.cvmanagement.modules.internships | InternshipRequestController.java | InternshipRequestService.java |
| filtering | lk.ac.ruhuna.dcs.cvmanagement.modules.filtering | CandidateFilteringController.java | CandidateFilteringService.java, CandidateFilteringQueryService.java |
| shortlists | lk.ac.ruhuna.dcs.cvmanagement.modules.shortlists | ShortlistController.java | ShortlistService.java, ShortlistFinalizationService.java |
| exports | lk.ac.ruhuna.dcs.cvmanagement.modules.exports | ExportController.java | ExportService.java, ExportJobService.java, BulkCvExportService.java |
| auditlog | lk.ac.ruhuna.dcs.cvmanagement.modules.auditlog | AuditLogController.java | AuditLogService.java, SecurityEventService.java |

## 9.1 Module Responsibility Summary

| Module | In-Scope Responsibility | Forbidden Scope |
| --- | --- | --- |
| auth | Student/Admin authentication, current user context, logout/session invalidation where supported, JWT/RBAC enforcement. | Company login; Admin self-registration. |
| verification | Student sign-up auto-verification, OTP issue/verify/resend, initial password creation, and forgot-password OTP reset. | Admin approval; pending/rejected registration; temporary passwords. |
| studentprofile | Student-owned editable profile and CV-supporting data: contact details, photo metadata, summary, links, certificates, awards, activities, and work experience. | Student editing of index number or university email; Admin editing Student-owned profile data. |
| skills | Developer-managed taxonomy read APIs, Student declared skills, competency levels, and taxonomy seed/migration support. | Admin Skill Master CRUD/import; skill verification states; verifier fields. |
| projects | Student-owned portfolio project CRUD, optional project-skill mapping, and optional CV inclusion flag. | Project approval; project reviewer fields; candidate filtering eligibility from projects. |
| academics | Student read-only academic records and official Computer Science GPA; Admin ledger upload, staging, validation, commit, and official GPA derivation. | Student academic editing; Estimated GPA planner. |
| cv | Backend-controlled ATS-compliant CV preview, save, download, source freshness tracking, and latest saved CV access support for Admin/export flows. | CV submission for Admin review; CV approval/rejection/correction/comment workflow. |
| adminstudents | Admin registered Student listing, server-side search/filter/sort/pagination, Student deep-dive read-only inspection, and latest saved Student CV view/download. | Admin editing Student-owned data; CV review workflow. |
| companies | Admin-managed company metadata only. | Company account; company role; company login; company portal. |
| internships | Admin-managed internship requests, required declared skills, shortlist guidance values, request status, and notes. | GPA fields inside internship request data. |
| filtering | Deterministic candidate filtering using runtime official GPA filters and declared skill filters, with optional filter-run history/metadata. | AI score; match percentage; automated ranking; automated final selection. |
| shortlists | Manual shortlist selection, candidate selection/removal, non-blocking guidance warning, and shortlist finalization. | Hard capacity blocking; automated selection. |
| exports | Shortlist export, bulk latest saved ATS-compliant CV download, export job metadata, and export file metadata. | Unauthorised file access; direct company-facing export endpoints. |
| auditlog | Security-relevant and Admin-critical audit events; optional Admin-visible audit retrieval if approved. | Raw passwords, raw OTPs, JWTs, password hashes, API keys, or sensitive file contents in logs. |

# 10. Required Module File Catalogue

## 10.1 modules/auth

Module Boundary Purpose: Student/Admin authentication, current user context, logout/session invalidation where supported, JWT/RBAC enforcement. Must not include: Company login; Admin self-registration.

| Package Area | Required Files |
| --- | --- |
| api | AuthController.java |
| application | AuthService.java, PasswordHashService.java, LoginAttemptService.java |
| domain/policy or port | - |
| persistence/entity | UserAccountEntity.java, RoleEntity.java, UserRoleEntity.java, AdminUserEntity.java |
| persistence/repository | UserAccountRepository.java, RoleRepository.java, AdminUserRepository.java |
| api/dto/request | StudentLoginRequest.java, AdminLoginRequest.java, LogoutRequest.java |
| api/dto/response | AuthTokenResponse.java, CurrentUserResponse.java |

## 10.2 modules/verification

Module Boundary Purpose: Student sign-up auto-verification, OTP issue/verify/resend, initial password creation, and forgot-password OTP reset. Must not include: Admin approval; pending/rejected registration; temporary passwords.

| Package Area | Required Files |
| --- | --- |
| api | StudentVerificationController.java |
| application | StudentVerificationService.java, OtpService.java, PasswordResetService.java |
| domain/policy or port | OtpRateLimitPolicy.java |
| persistence/entity | StudentVerificationContextEntity.java, OtpTokenEntity.java |
| persistence/repository | StudentVerificationContextRepository.java, OtpTokenRepository.java |
| api/dto/request | StudentVerificationStartRequest.java, OtpVerifyRequest.java, PasswordCreateRequest.java, PasswordResetStartRequest.java |
| api/dto/response | StudentVerificationResponse.java, OtpVerifyResponse.java, OtpResendResponse.java, PasswordResetResponse.java |

## 10.3 modules/studentprofile

Module Boundary Purpose: Student-owned editable profile and CV-supporting data: contact details, photo metadata, summary, links, certificates, awards, activities, and work experience. Must not include: Student editing of index number or university email; Admin editing Student-owned profile data.

| Package Area | Required Files |
| --- | --- |
| api | StudentProfileController.java |
| application | StudentProfileService.java |
| domain/policy or port | CvFreshnessUpdatePort.java |
| persistence/entity | StudentEntity.java, StudentProfileEntity.java, ContactLinkEntity.java, CertificateEntity.java, AwardEntity.java, ActivityEntity.java, WorkExperienceEntity.java |
| persistence/repository | StudentRepository.java, StudentProfileRepository.java, ContactLinkRepository.java, CertificateRepository.java, AwardRepository.java, ActivityRepository.java, WorkExperienceRepository.java |
| api/dto/request | StudentProfileUpdateRequest.java, ContactLinkRequest.java, CertificateRequest.java, AwardRequest.java, ActivityRequest.java, WorkExperienceRequest.java |
| api/dto/response | StudentProfileResponse.java |

## 10.4 modules/skills

Module Boundary Purpose: Developer-managed taxonomy read APIs, Student declared skills, competency levels, and taxonomy seed/migration support. Must not include: Admin Skill Master CRUD/import; skill verification states; verifier fields.

| Package Area | Required Files |
| --- | --- |
| api | SkillTaxonomyController.java, StudentDeclaredSkillController.java |
| application | SkillTaxonomyService.java, StudentDeclaredSkillService.java |
| domain/policy or port | CompetencyLevel.java |
| persistence/entity | SkillClusterEntity.java, SkillCategoryEntity.java, SkillEntity.java, SkillCategoryMappingEntity.java, StudentDeclaredSkillEntity.java |
| persistence/repository | SkillClusterRepository.java, SkillCategoryRepository.java, SkillRepository.java, StudentDeclaredSkillRepository.java |
| api/dto/request | DeclaredSkillRequest.java |
| api/dto/response | SkillTaxonomyResponse.java, DeclaredSkillResponse.java |

## 10.5 modules/projects

Module Boundary Purpose: Student-owned portfolio project CRUD, optional project-skill mapping, and optional CV inclusion flag. Must not include: Project approval; project reviewer fields; candidate filtering eligibility from projects.

| Package Area | Required Files |
| --- | --- |
| api | ProjectController.java |
| application | ProjectService.java |
| domain/policy or port | - |
| persistence/entity | ProjectEntity.java, ProjectSkillEntity.java |
| persistence/repository | ProjectRepository.java, ProjectSkillRepository.java |
| api/dto/request | ProjectRequest.java |
| api/dto/response | ProjectResponse.java |

## 10.6 modules/academics

Module Boundary Purpose: Student read-only academic records and official Computer Science GPA; Admin ledger upload, staging, validation, commit, and official GPA derivation. Must not include: Student academic editing; Estimated GPA planner.

| Package Area | Required Files |
| --- | --- |
| api | StudentAcademicRecordsController.java, AcademicLedgerController.java |
| application | AcademicLedgerService.java, AcademicLedgerValidationService.java, GpaCalculationService.java |
| domain/policy or port | - |
| persistence/entity | AcademicLedgerUploadEntity.java, AcademicLedgerStagingRowEntity.java, SubjectEntity.java, OfficialStudentGradeEntity.java, StudentAcademicSummaryEntity.java |
| persistence/repository | AcademicLedgerUploadRepository.java, AcademicLedgerStagingRowRepository.java, SubjectRepository.java, OfficialStudentGradeRepository.java, StudentAcademicSummaryRepository.java |
| api/dto/request | - |
| api/dto/response | AcademicRecordResponse.java, GpaSummaryResponse.java, AcademicLedgerUploadResponse.java, LedgerValidationResultResponse.java, LedgerCommitResponse.java |

## 10.7 modules/cv

Module Boundary Purpose: Backend-controlled ATS-compliant CV preview, save, download, source freshness tracking, and latest saved CV access support for Admin/export flows. Must not include: CV submission for Admin review; CV approval/rejection/correction/comment workflow.

| Package Area | Required Files |
| --- | --- |
| api | CvController.java |
| application | CvService.java, CvGenerationService.java, CvFreshnessService.java, CvDownloadService.java |
| domain/policy or port | - |
| persistence/entity | CvVersionEntity.java, CvGeneratedFileEntity.java, CvSourceFreshnessEntity.java, FileAssetEntity.java |
| persistence/repository | CvVersionRepository.java, CvGeneratedFileRepository.java, CvSourceFreshnessRepository.java, FileAssetRepository.java |
| api/dto/request | - |
| api/dto/response | CvPreviewResponse.java, CvVersionResponse.java, CvFreshnessResponse.java, CvDownloadResponse.java |

## 10.8 modules/adminstudents

Module Boundary Purpose: Admin registered Student listing, server-side search/filter/sort/pagination, Student deep-dive read-only inspection, and latest saved Student CV view/download. Must not include: Admin editing Student-owned data; CV review workflow.

| Package Area | Required Files |
| --- | --- |
| api | AdminStudentController.java |
| application | AdminStudentInspectionService.java, RegisteredStudentQueryService.java |
| domain/policy or port | - |
| persistence/entity | - |
| persistence/repository | - |
| api/dto/request | AdminStudentSearchCriteria.java |
| api/dto/response | AdminStudentListItemResponse.java, AdminStudentDetailResponse.java, AdminLatestCvResponse.java |

## 10.9 modules/companies

Module Boundary Purpose: Admin-managed company metadata only. Must not include: Company account; company role; company login; company portal.

| Package Area | Required Files |
| --- | --- |
| api | CompanyController.java |
| application | CompanyService.java |
| domain/policy or port | - |
| persistence/entity | CompanyEntity.java |
| persistence/repository | CompanyRepository.java |
| api/dto/request | CompanyRequest.java, CompanySearchCriteria.java |
| api/dto/response | CompanyResponse.java |

## 10.10 modules/internships

Module Boundary Purpose: Admin-managed internship requests, required declared skills, shortlist guidance values, request status, and notes. Must not include: GPA fields inside internship request data.

| Package Area | Required Files |
| --- | --- |
| api | InternshipRequestController.java |
| application | InternshipRequestService.java |
| domain/policy or port | InternshipRequestStatus.java |
| persistence/entity | InternshipRequestEntity.java, InternshipRequestSkillEntity.java |
| persistence/repository | InternshipRequestRepository.java, InternshipRequestSkillRepository.java |
| api/dto/request | InternshipRequestCreateRequest.java, InternshipRequestUpdateRequest.java, InternshipRequestSearchCriteria.java |
| api/dto/response | InternshipRequestResponse.java |

## 10.11 modules/filtering

Module Boundary Purpose: Deterministic candidate filtering using runtime official GPA filters and declared skill filters, with optional filter-run history/metadata. Must not include: AI score; match percentage; automated ranking; automated final selection.

| Package Area | Required Files |
| --- | --- |
| api | CandidateFilteringController.java |
| application | CandidateFilteringService.java, CandidateFilteringQueryService.java |
| domain/policy or port | CandidateFilteringCriteria.java |
| persistence/entity | FilterRunEntity.java |
| persistence/repository | FilterRunRepository.java |
| api/dto/request | CandidateFilteringRunRequest.java |
| api/dto/response | CandidateFilteringRunResponse.java, CandidateFilterResultItemResponse.java |

## 10.12 modules/shortlists

Module Boundary Purpose: Manual shortlist selection, candidate selection/removal, non-blocking guidance warning, and shortlist finalization. Must not include: Hard capacity blocking; automated selection.

| Package Area | Required Files |
| --- | --- |
| api | ShortlistController.java |
| application | ShortlistService.java, ShortlistFinalizationService.java |
| domain/policy or port | ShortlistStatus.java |
| persistence/entity | ShortlistEntity.java, ShortlistCandidateEntity.java |
| persistence/repository | ShortlistRepository.java, ShortlistCandidateRepository.java |
| api/dto/request | ShortlistCreateRequest.java, ShortlistCandidateRequest.java |
| api/dto/response | ShortlistResponse.java, ShortlistFinalizeResponse.java |

## 10.13 modules/exports

Module Boundary Purpose: Shortlist export, bulk latest saved ATS-compliant CV download, export job metadata, and export file metadata. Must not include: Unauthorised file access; direct company-facing export endpoints.

| Package Area | Required Files |
| --- | --- |
| api | ExportController.java |
| application | ExportService.java, ExportJobService.java, BulkCvExportService.java |
| domain/policy or port | ExportStatus.java |
| persistence/entity | ExportJobEntity.java, ExportFileEntity.java |
| persistence/repository | ExportJobRepository.java, ExportFileRepository.java |
| api/dto/request | - |
| api/dto/response | ExportJobResponse.java, ExportFileResponse.java |

## 10.14 modules/auditlog

Module Boundary Purpose: Security-relevant and Admin-critical audit events; optional Admin-visible audit retrieval if approved. Must not include: Raw passwords, raw OTPs, JWTs, password hashes, API keys, or sensitive file contents in logs.

| Package Area | Required Files |
| --- | --- |
| api | AuditLogController.java |
| application | AuditLogService.java, SecurityEventService.java |
| domain/policy or port | - |
| persistence/entity | AuditLogEntity.java, SecurityEventEntity.java |
| persistence/repository | AuditLogRepository.java, SecurityEventRepository.java |
| api/dto/request | AuditLogSearchCriteria.java |
| api/dto/response | AuditLogResponse.java |

# 11. Database Migration and Seed Structure

Flyway migrations must be deterministic, reviewable, and ordered. Migration files are placeholders at structure-finalization time; final SQL DDL must align with the ERD and Database Design Document before implementation.

src/main/resources/db/migration/

├── V001__create_schemas.sql

├── V002__create_auth_tables.sql

├── V003__create_student_identity_tables.sql

├── V004__create_student_profile_tables.sql

├── V005__create_skill_taxonomy_tables.sql

├── V006__create_declared_skill_tables.sql

├── V007__create_project_tables.sql

├── V008__create_academic_ledger_tables.sql

├── V009__create_cv_versioning_tables.sql

├── V010__create_company_tables.sql

├── V011__create_internship_request_tables.sql

├── V012__create_filtering_tables.sql

├── V013__create_shortlist_tables.sql

├── V014__create_export_tables.sql

├── V015__create_audit_tables.sql

├── V016__create_indexes.sql

├── V017__create_constraints.sql

├── V018__seed_roles.sql

├── V019__seed_grade_scale.sql

├── V020__seed_initial_skill_taxonomy_placeholder.sql

src/main/resources/db/seed/

├── README.md

├── skill-taxonomy-seed-notes.md

└── sample-skill-taxonomy-placeholder.json

Skill Taxonomy Seed Rule The sample skill breakdown is structural only. The final production Master Skill List is pending and must be introduced through developer-controlled migrations/seeds. Do not create Admin skill CRUD/import functionality.

# 12. Test Structure

src/test/java/lk/ac/ruhuna/dcs/cvmanagement/

├── architecture/

│   ├── ModuleDependencyRulesTest.java

│   ├── PackageStructureTest.java

│   └── RemovedScopeGuardrailTest.java

├── support/

│   ├── AbstractIntegrationTest.java

│   ├── PostgresTestcontainerConfig.java

│   ├── TestDataFactory.java

│   ├── WithMockStudent.java

│   ├── WithMockAdmin.java

│   └── TestClockConfig.java

└── modules/

├── auth/

│   ├── AuthControllerTest.java

│   ├── AuthServiceTest.java

│   └── AuthRepositoryIntegrationTest.java

├── verification/

│   ├── StudentVerificationServiceTest.java

│   ├── OtpServiceTest.java

│   └── VerificationApiIntegrationTest.java

├── studentprofile/

│   ├── StudentProfileServiceTest.java

│   └── StudentProfileApiIntegrationTest.java

├── skills/

│   ├── SkillTaxonomyServiceTest.java

│   └── DeclaredSkillApiIntegrationTest.java

├── projects/

│   └── ProjectApiIntegrationTest.java

├── academics/

│   ├── AcademicLedgerServiceTest.java

│   ├── GpaCalculationServiceTest.java

│   └── AcademicLedgerIntegrationTest.java

├── cv/

│   ├── CvGenerationServiceTest.java

│   ├── CvFreshnessServiceTest.java

│   └── CvApiIntegrationTest.java

├── adminstudents/

│   └── AdminStudentInspectionIntegrationTest.java

├── companies/

│   └── CompanyApiIntegrationTest.java

├── internships/

│   └── InternshipRequestApiIntegrationTest.java

├── filtering/

│   ├── CandidateFilteringServiceTest.java

│   └── CandidateFilteringIntegrationTest.java

├── shortlists/

│   └── ShortlistFinalizationIntegrationTest.java

├── exports/

│   └── ExportJobIntegrationTest.java

└── auditlog/

└── AuditLogSecurityTest.java

src/test/resources/

├── application-test.yml

├── logback-test.xml

└── test-data/

├── students.json

├── skills.json

├── academic-ledger-valid.csv

├── academic-ledger-invalid.csv

└── internship-requests.json

# 13. Configuration File Requirements

| File | Required Content |
| --- | --- |
| application.yml | Base settings: server, datasource via environment variables, JPA, Flyway, JWT, CORS, OTP limits, upload limits, CV generation, storage, mail, actuator, logging/correlation IDs. |
| application-local.yml | Local PostgreSQL, local file storage, console/dev logging. |
| application-dev.yml | Development profile with non-production integration settings and safe debug controls. |
| application-test.yml | Testcontainers-compatible database settings, test-safe mail adapter, deterministic clock support. |
| application-prod.yml | No hard-coded secrets, strict CORS, safe actuator exposure, production logging and redaction. |
| logback-spring.xml | Structured logs, redaction policy, correlation ID MDC output, and safe production appenders. |
| messages.properties | Validation and user-safe error messages. |

# 14. Security and RBAC Structure

| Status | Security requirement |
| --- | --- |
| ☐ | Allow public access only for Student verification, OTP, password reset, and Student/Admin login endpoints. |
| ☐ | Require JWT for all protected Student/Admin endpoints. |
| ☐ | Enforce role-based access for STUDENT and ADMIN. |
| ☐ | Enforce object ownership in application services, not only controllers. |
| ☐ | Return safe, consistent error responses through the shared error package and Problem Details configuration. |
| ☐ | Never log raw OTPs, passwords, JWTs, password hashes, API keys, or sensitive file contents. |

# 15. API Contract Structure

The backend must use /api/v1 as the base path and keep the machine-readable OpenAPI contract in both repository documentation and runtime resources.

| Contract Location |  | Purpose |  |
| --- | --- | --- | --- |
| docs/api/CV_Management_API_OpenAPI_v1.0.yaml |  | Human review, contract governance, CI validation, frontend integration reference. |  |
| src/main/resources/openapi/CV_Management_API_OpenAPI_v1.0.yaml |  | Runtime/resource copy for build packaging, validation, or documentation tooling. |  |
| API Group | Base Path |  | Contract Rule |
| Authentication | /api/v1 |  | Must align with API Specification Document v1.0 and OpenAPI YAML |
| Student Verification and OTP | /api/v1 |  | Must align with API Specification Document v1.0 and OpenAPI YAML |
| Student Profile | /api/v1 |  | Must align with API Specification Document v1.0 and OpenAPI YAML |
| Declared Skills and Taxonomy | /api/v1 |  | Must align with API Specification Document v1.0 and OpenAPI YAML |
| Project Portfolio | /api/v1 |  | Must align with API Specification Document v1.0 and OpenAPI YAML |
| Academic Records | /api/v1 |  | Must align with API Specification Document v1.0 and OpenAPI YAML |
| CV Generation and Versioning | /api/v1 |  | Must align with API Specification Document v1.0 and OpenAPI YAML |
| Admin Dashboard | /api/v1 |  | Must align with API Specification Document v1.0 and OpenAPI YAML |
| Academic Ledger | /api/v1 |  | Must align with API Specification Document v1.0 and OpenAPI YAML |
| Registered Students | /api/v1 |  | Must align with API Specification Document v1.0 and OpenAPI YAML |
| Company Metadata | /api/v1 |  | Must align with API Specification Document v1.0 and OpenAPI YAML |
| Internship Requests | /api/v1 |  | Must align with API Specification Document v1.0 and OpenAPI YAML |
| Candidate Filtering | /api/v1 |  | Must align with API Specification Document v1.0 and OpenAPI YAML |
| Shortlists | /api/v1 |  | Must align with API Specification Document v1.0 and OpenAPI YAML |
| Exports | /api/v1 |  | Must align with API Specification Document v1.0 and OpenAPI YAML |
| Audit/System Events | /api/v1 |  | Must align with API Specification Document v1.0 and OpenAPI YAML |

# 16. Observability and Audit Structure

| Concern | Required Structure |
| --- | --- |
| Correlation IDs | infrastructure/observability/CorrelationIdFilter.java adds request-scoped correlation IDs and MDC propagation. |
| Metrics | Spring Boot Actuator health/info/metrics; MetricsNames.java centralizes custom metric naming. |
| Structured logging | logback-spring.xml with redaction and consistent fields. |
| Audit publishing | shared/audit and modules/auditlog capture security and Admin-critical events. |
| Secret redaction | No raw OTP/password/JWT/password hash/API key/sensitive file content in application logs or audit events. |

# 17. CI/CD and Root File Requirements

| File | Responsibility |
| --- | --- |
| ci.yml | Maven build, unit tests, integration tests, and artifact validation. |
| code-quality.yml | Formatting/static checks if configured; optional Checkstyle/Spotless gate. |
| dependency-check.yml | Dependency vulnerability scanning and reporting. |
| validate-openapi.sh | Local and CI OpenAPI structural validation helper. |
| Root File | Required Content |
| pom.xml | Spring Boot dependencies, PostgreSQL, Flyway, Security/JWT, validation, JPA, Actuator, mail, springdoc/OpenAPI, Testcontainers, JUnit, Mockito, AssertJ, JaCoCo, and optional style plugins. |
| README.md | Project overview, technology stack, local setup, environment variables, Docker Compose startup, migration instructions, test commands, API contract location, removed-scope guardrails. |
| SECURITY.md | Security reporting, secret-handling expectations, supported versions, vulnerability response. |
| .env.example | Non-secret placeholder environment variables required by local development. |
| CONTRIBUTING.md | Branching, commits, test expectations, review process, and code standards. |

# 18. Removed-Scope Guardrails

Guardrail File Create docs/architecture/removed-scope-guardrails.md and keep this list mirrored in architecture tests, API contract reviews, migration reviews, and code review checklists.

| Status | Forbidden backend feature, file, DTO, endpoint, table, migration, test fixture, or wording |
| --- | --- |
| ☐ | Admin signup approval |
| ☐ | Pending/rejected registration lifecycle |
| ☐ | Temporary password lifecycle |
| ☐ | Admin Skill Master CRUD/import |
| ☐ | Verified skill states |
| ☐ | Estimated GPA planner |
| ☐ | CV submission for Admin review |
| ☐ | CV approval/rejection/correction/comment workflow |
| ☐ | Company login, company account, company role, or company portal API |
| ☐ | AI score, weighted score, match percentage, or automated ranking |
| ☐ | Automated final candidate selection |
| ☐ | Project approval or verification |
| ☐ | Hard shortlist capacity blocking |
| ☐ | GPA fields inside internship request tables, DTOs, filters saved with requests, or API examples |
| ☐ | Static dashboard numbers as production data |

# 19. Open Implementation Decisions

| Decision | Status | Required Resolution |
| --- | --- | --- |
| Final Spring Boot version | Open | Lock the exact Spring Boot patch version before coding. It must support Java 21, the selected Spring Security/JPA/Flyway stack, and CI reproducibility. |
| Final SMTP/email provider | Open | Choose provider or SMTP relay for OTP delivery. Define rate limits, sender identity, delivery failures, and retry policy. |
| Generated file storage mechanism | Open | Choose local filesystem for development and production-grade storage mechanism for generated CVs/export files. |
| Async export mechanism | Open | Decide whether bulk CV export runs synchronously for small sets or through async jobs/queue for larger batches. |
| Final Master Skill List seed source | Open | The current skill breakdown is structural. Final production seed must be approved and introduced by developer-managed migration/seed files. |
| Audit log retention | Open | Define retention period, archival rules, access restrictions, and deletion policy. |
| Generated file retention | Open | Define whether generated CV/export files are retained indefinitely, regenerated on demand, or expired after a retention window. |
| Deployment topology | Open | Define runtime topology, environment separation, database access, backup/restore, and rollback process. |
| Monitoring stack | Open | Decide metrics/logging/tracing stack and alert thresholds for production. |

# 20. Final Acceptance Checklist

| Status | Acceptance criterion |
| --- | --- |
| ☐ | Root package is lk.ac.ruhuna.dcs.cvmanagement and CvManagementApplication.java is directly under it. |
| ☐ | Repository is organized as a modular monolith, not microservices. |
| ☐ | Every module uses api, application, domain, mapper, and persistence package boundaries. |
| ☐ | Controllers are under modules/<module>/api. |
| ☐ | Services are under modules/<module>/application. |
| ☐ | Repositories are under modules/<module>/persistence/repository. |
| ☐ | JPA entities are under modules/<module>/persistence/entity. |
| ☐ | Shared package contains only reusable primitives and does not become a dumping ground for module-specific business logic. |
| ☐ | Infrastructure package contains external adapters for email, JWT, LaTeX/PDF, storage, persistence helpers, and observability. |
| ☐ | Flyway migration placeholders exist in the deterministic V001 to V020 order. |
| ☐ | OpenAPI YAML is stored in docs/api and src/main/resources/openapi. |
| ☐ | SecurityConfig permits only public authentication/OTP/password reset paths and protects all other endpoints. |
| ☐ | Architecture tests include package structure, module dependency, and removed-scope guardrail tests. |
| ☐ | No removed-scope feature appears in module names, DTOs, entities, repositories, migrations, tests, or documentation. |

# Appendix A. Expanded Module File Trees

The following module trees provide concrete placeholder file locations. Empty subpackages are retained intentionally for future commands, queries, ports, policies, events, projections, and specifications as implementation grows.

## A.1 modules/auth

auth/

├── api/

│   ├── AuthController.java

│   ├── dto/

│   │   ├── request/

│   │   │   ├── StudentLoginRequest.java

│   │   │   ├── AdminLoginRequest.java

│   │   │   ├── LogoutRequest.java

│   │   └── response/

│   │       ├── AuthTokenResponse.java

│   │       ├── CurrentUserResponse.java

│   └── package-info.java

├── application/

│   ├── AuthService.java

│   ├── PasswordHashService.java

│   ├── LoginAttemptService.java

│   ├── command/

│   ├── query/

│   ├── port/

│   └── package-info.java

├── domain/

│   ├── model/

│   ├── policy/

│   ├── event/

│   ├── exception/

│   └── package-info.java

├── mapper/

│   ├── AuthMapper.java

│   └── package-info.java

├── persistence/

│   ├── entity/

│   │   ├── UserAccountEntity.java

│   │   ├── RoleEntity.java

│   │   ├── UserRoleEntity.java

│   │   ├── AdminUserEntity.java

│   ├── repository/

│   │   ├── UserAccountRepository.java

│   │   ├── RoleRepository.java

│   │   ├── AdminUserRepository.java

│   ├── projection/

│   ├── specification/

│   └── package-info.java

└── package-info.java

## A.2 modules/verification

verification/

├── api/

│   ├── StudentVerificationController.java

│   ├── dto/

│   │   ├── request/

│   │   │   ├── StudentVerificationStartRequest.java

│   │   │   ├── OtpVerifyRequest.java

│   │   │   ├── PasswordCreateRequest.java

│   │   │   ├── PasswordResetStartRequest.java

│   │   └── response/

│   │       ├── StudentVerificationResponse.java

│   │       ├── OtpVerifyResponse.java

│   │       ├── OtpResendResponse.java

│   │       ├── PasswordResetResponse.java

│   └── package-info.java

├── application/

│   ├── StudentVerificationService.java

│   ├── OtpService.java

│   ├── PasswordResetService.java

│   ├── command/

│   ├── query/

│   ├── port/

│   └── package-info.java

├── domain/

│   ├── model/

│   ├── policy/

│   │   ├── OtpRateLimitPolicy.java

│   ├── event/

│   ├── exception/

│   └── package-info.java

├── mapper/

│   ├── StudentVerificationMapper.java

│   └── package-info.java

├── persistence/

│   ├── entity/

│   │   ├── StudentVerificationContextEntity.java

│   │   ├── OtpTokenEntity.java

│   ├── repository/

│   │   ├── StudentVerificationContextRepository.java

│   │   ├── OtpTokenRepository.java

│   ├── projection/

│   ├── specification/

│   └── package-info.java

└── package-info.java

## A.3 modules/studentprofile

studentprofile/

├── api/

│   ├── StudentProfileController.java

│   ├── dto/

│   │   ├── request/

│   │   │   ├── StudentProfileUpdateRequest.java

│   │   │   ├── ContactLinkRequest.java

│   │   │   ├── CertificateRequest.java

│   │   │   ├── AwardRequest.java

│   │   │   ├── ActivityRequest.java

│   │   │   ├── WorkExperienceRequest.java

│   │   └── response/

│   │       ├── StudentProfileResponse.java

│   └── package-info.java

├── application/

│   ├── StudentProfileService.java

│   ├── command/

│   ├── query/

│   ├── port/

│   └── package-info.java

├── domain/

│   ├── model/

│   ├── policy/

│   │   ├── CvFreshnessUpdatePort.java

│   ├── event/

│   ├── exception/

│   └── package-info.java

├── mapper/

│   ├── StudentProfileMapper.java

│   └── package-info.java

├── persistence/

│   ├── entity/

│   │   ├── StudentEntity.java

│   │   ├── StudentProfileEntity.java

│   │   ├── ContactLinkEntity.java

│   │   ├── CertificateEntity.java

│   │   ├── AwardEntity.java

│   │   ├── ActivityEntity.java

│   │   ├── WorkExperienceEntity.java

│   ├── repository/

│   │   ├── StudentRepository.java

│   │   ├── StudentProfileRepository.java

│   │   ├── ContactLinkRepository.java

│   │   ├── CertificateRepository.java

│   │   ├── AwardRepository.java

│   │   ├── ActivityRepository.java

│   │   ├── WorkExperienceRepository.java

│   ├── projection/

│   ├── specification/

│   └── package-info.java

└── package-info.java

## A.4 modules/skills

skills/

├── api/

│   ├── SkillTaxonomyController.java

│   ├── StudentDeclaredSkillController.java

│   ├── dto/

│   │   ├── request/

│   │   │   ├── DeclaredSkillRequest.java

│   │   └── response/

│   │       ├── SkillTaxonomyResponse.java

│   │       ├── DeclaredSkillResponse.java

│   └── package-info.java

├── application/

│   ├── SkillTaxonomyService.java

│   ├── StudentDeclaredSkillService.java

│   ├── command/

│   ├── query/

│   ├── port/

│   └── package-info.java

├── domain/

│   ├── model/

│   ├── policy/

│   │   ├── CompetencyLevel.java

│   ├── event/

│   ├── exception/

│   └── package-info.java

├── mapper/

│   ├── SkillMapper.java

│   └── package-info.java

├── persistence/

│   ├── entity/

│   │   ├── SkillClusterEntity.java

│   │   ├── SkillCategoryEntity.java

│   │   ├── SkillEntity.java

│   │   ├── SkillCategoryMappingEntity.java

│   │   ├── StudentDeclaredSkillEntity.java

│   ├── repository/

│   │   ├── SkillClusterRepository.java

│   │   ├── SkillCategoryRepository.java

│   │   ├── SkillRepository.java

│   │   ├── StudentDeclaredSkillRepository.java

│   ├── projection/

│   ├── specification/

│   └── package-info.java

└── package-info.java

## A.5 modules/projects

projects/

├── api/

│   ├── ProjectController.java

│   ├── dto/

│   │   ├── request/

│   │   │   ├── ProjectRequest.java

│   │   └── response/

│   │       ├── ProjectResponse.java

│   └── package-info.java

├── application/

│   ├── ProjectService.java

│   ├── command/

│   ├── query/

│   ├── port/

│   └── package-info.java

├── domain/

│   ├── model/

│   ├── policy/

│   ├── event/

│   ├── exception/

│   └── package-info.java

├── mapper/

│   ├── ProjectMapper.java

│   └── package-info.java

├── persistence/

│   ├── entity/

│   │   ├── ProjectEntity.java

│   │   ├── ProjectSkillEntity.java

│   ├── repository/

│   │   ├── ProjectRepository.java

│   │   ├── ProjectSkillRepository.java

│   ├── projection/

│   ├── specification/

│   └── package-info.java

└── package-info.java

## A.6 modules/academics

academics/

├── api/

│   ├── StudentAcademicRecordsController.java

│   ├── AcademicLedgerController.java

│   ├── dto/

│   │   ├── request/

│   │   └── response/

│   │       ├── AcademicRecordResponse.java

│   │       ├── GpaSummaryResponse.java

│   │       ├── AcademicLedgerUploadResponse.java

│   │       ├── LedgerValidationResultResponse.java

│   │       ├── LedgerCommitResponse.java

│   └── package-info.java

├── application/

│   ├── AcademicLedgerService.java

│   ├── AcademicLedgerValidationService.java

│   ├── GpaCalculationService.java

│   ├── command/

│   ├── query/

│   ├── port/

│   └── package-info.java

├── domain/

│   ├── model/

│   ├── policy/

│   ├── event/

│   ├── exception/

│   └── package-info.java

├── mapper/

│   ├── AcademicMapper.java

│   └── package-info.java

├── persistence/

│   ├── entity/

│   │   ├── AcademicLedgerUploadEntity.java

│   │   ├── AcademicLedgerStagingRowEntity.java

│   │   ├── SubjectEntity.java

│   │   ├── OfficialStudentGradeEntity.java

│   │   ├── StudentAcademicSummaryEntity.java

│   ├── repository/

│   │   ├── AcademicLedgerUploadRepository.java

│   │   ├── AcademicLedgerStagingRowRepository.java

│   │   ├── SubjectRepository.java

│   │   ├── OfficialStudentGradeRepository.java

│   │   ├── StudentAcademicSummaryRepository.java

│   ├── projection/

│   ├── specification/

│   └── package-info.java

└── package-info.java

## A.7 modules/cv

cv/

├── api/

│   ├── CvController.java

│   ├── dto/

│   │   ├── request/

│   │   └── response/

│   │       ├── CvPreviewResponse.java

│   │       ├── CvVersionResponse.java

│   │       ├── CvFreshnessResponse.java

│   │       ├── CvDownloadResponse.java

│   └── package-info.java

├── application/

│   ├── CvService.java

│   ├── CvGenerationService.java

│   ├── CvFreshnessService.java

│   ├── CvDownloadService.java

│   ├── command/

│   ├── query/

│   ├── port/

│   └── package-info.java

├── domain/

│   ├── model/

│   ├── policy/

│   ├── event/

│   ├── exception/

│   └── package-info.java

├── mapper/

│   ├── CvMapper.java

│   └── package-info.java

├── persistence/

│   ├── entity/

│   │   ├── CvVersionEntity.java

│   │   ├── CvGeneratedFileEntity.java

│   │   ├── CvSourceFreshnessEntity.java

│   │   ├── FileAssetEntity.java

│   ├── repository/

│   │   ├── CvVersionRepository.java

│   │   ├── CvGeneratedFileRepository.java

│   │   ├── CvSourceFreshnessRepository.java

│   │   ├── FileAssetRepository.java

│   ├── projection/

│   ├── specification/

│   └── package-info.java

└── package-info.java

## A.8 modules/adminstudents

adminstudents/

├── api/

│   ├── AdminStudentController.java

│   ├── dto/

│   │   ├── request/

│   │   │   ├── AdminStudentSearchCriteria.java

│   │   └── response/

│   │       ├── AdminStudentListItemResponse.java

│   │       ├── AdminStudentDetailResponse.java

│   │       ├── AdminLatestCvResponse.java

│   └── package-info.java

├── application/

│   ├── AdminStudentInspectionService.java

│   ├── RegisteredStudentQueryService.java

│   ├── command/

│   ├── query/

│   ├── port/

│   └── package-info.java

├── domain/

│   ├── model/

│   ├── policy/

│   ├── event/

│   ├── exception/

│   └── package-info.java

├── mapper/

│   ├── AdminStudentMapper.java

│   └── package-info.java

├── persistence/

│   ├── entity/

│   ├── repository/

│   ├── projection/

│   ├── specification/

│   └── package-info.java

└── package-info.java

## A.9 modules/companies

companies/

├── api/

│   ├── CompanyController.java

│   ├── dto/

│   │   ├── request/

│   │   │   ├── CompanyRequest.java

│   │   │   ├── CompanySearchCriteria.java

│   │   └── response/

│   │       ├── CompanyResponse.java

│   └── package-info.java

├── application/

│   ├── CompanyService.java

│   ├── command/

│   ├── query/

│   ├── port/

│   └── package-info.java

├── domain/

│   ├── model/

│   ├── policy/

│   ├── event/

│   ├── exception/

│   └── package-info.java

├── mapper/

│   ├── CompanyMapper.java

│   └── package-info.java

├── persistence/

│   ├── entity/

│   │   ├── CompanyEntity.java

│   ├── repository/

│   │   ├── CompanyRepository.java

│   ├── projection/

│   ├── specification/

│   └── package-info.java

└── package-info.java

## A.10 modules/internships

internships/

├── api/

│   ├── InternshipRequestController.java

│   ├── dto/

│   │   ├── request/

│   │   │   ├── InternshipRequestCreateRequest.java

│   │   │   ├── InternshipRequestUpdateRequest.java

│   │   │   ├── InternshipRequestSearchCriteria.java

│   │   └── response/

│   │       ├── InternshipRequestResponse.java

│   └── package-info.java

├── application/

│   ├── InternshipRequestService.java

│   ├── command/

│   ├── query/

│   ├── port/

│   └── package-info.java

├── domain/

│   ├── model/

│   ├── policy/

│   │   ├── InternshipRequestStatus.java

│   ├── event/

│   ├── exception/

│   └── package-info.java

├── mapper/

│   ├── InternshipRequestMapper.java

│   └── package-info.java

├── persistence/

│   ├── entity/

│   │   ├── InternshipRequestEntity.java

│   │   ├── InternshipRequestSkillEntity.java

│   ├── repository/

│   │   ├── InternshipRequestRepository.java

│   │   ├── InternshipRequestSkillRepository.java

│   ├── projection/

│   ├── specification/

│   └── package-info.java

└── package-info.java

## A.11 modules/filtering

filtering/

├── api/

│   ├── CandidateFilteringController.java

│   ├── dto/

│   │   ├── request/

│   │   │   ├── CandidateFilteringRunRequest.java

│   │   └── response/

│   │       ├── CandidateFilteringRunResponse.java

│   │       ├── CandidateFilterResultItemResponse.java

│   └── package-info.java

├── application/

│   ├── CandidateFilteringService.java

│   ├── CandidateFilteringQueryService.java

│   ├── command/

│   ├── query/

│   ├── port/

│   └── package-info.java

├── domain/

│   ├── model/

│   ├── policy/

│   │   ├── CandidateFilteringCriteria.java

│   ├── event/

│   ├── exception/

│   └── package-info.java

├── mapper/

│   ├── CandidateFilteringMapper.java

│   └── package-info.java

├── persistence/

│   ├── entity/

│   │   ├── FilterRunEntity.java

│   ├── repository/

│   │   ├── FilterRunRepository.java

│   ├── projection/

│   ├── specification/

│   └── package-info.java

└── package-info.java

## A.12 modules/shortlists

shortlists/

├── api/

│   ├── ShortlistController.java

│   ├── dto/

│   │   ├── request/

│   │   │   ├── ShortlistCreateRequest.java

│   │   │   ├── ShortlistCandidateRequest.java

│   │   └── response/

│   │       ├── ShortlistResponse.java

│   │       ├── ShortlistFinalizeResponse.java

│   └── package-info.java

├── application/

│   ├── ShortlistService.java

│   ├── ShortlistFinalizationService.java

│   ├── command/

│   ├── query/

│   ├── port/

│   └── package-info.java

├── domain/

│   ├── model/

│   ├── policy/

│   │   ├── ShortlistStatus.java

│   ├── event/

│   ├── exception/

│   └── package-info.java

├── mapper/

│   ├── ShortlistMapper.java

│   └── package-info.java

├── persistence/

│   ├── entity/

│   │   ├── ShortlistEntity.java

│   │   ├── ShortlistCandidateEntity.java

│   ├── repository/

│   │   ├── ShortlistRepository.java

│   │   ├── ShortlistCandidateRepository.java

│   ├── projection/

│   ├── specification/

│   └── package-info.java

└── package-info.java

## A.13 modules/exports

exports/

├── api/

│   ├── ExportController.java

│   ├── dto/

│   │   ├── request/

│   │   └── response/

│   │       ├── ExportJobResponse.java

│   │       ├── ExportFileResponse.java

│   └── package-info.java

├── application/

│   ├── ExportService.java

│   ├── ExportJobService.java

│   ├── BulkCvExportService.java

│   ├── command/

│   ├── query/

│   ├── port/

│   └── package-info.java

├── domain/

│   ├── model/

│   ├── policy/

│   │   ├── ExportStatus.java

│   ├── event/

│   ├── exception/

│   └── package-info.java

├── mapper/

│   ├── ExportMapper.java

│   └── package-info.java

├── persistence/

│   ├── entity/

│   │   ├── ExportJobEntity.java

│   │   ├── ExportFileEntity.java

│   ├── repository/

│   │   ├── ExportJobRepository.java

│   │   ├── ExportFileRepository.java

│   ├── projection/

│   ├── specification/

│   └── package-info.java

└── package-info.java

## A.14 modules/auditlog

auditlog/

├── api/

│   ├── AuditLogController.java

│   ├── dto/

│   │   ├── request/

│   │   │   ├── AuditLogSearchCriteria.java

│   │   └── response/

│   │       ├── AuditLogResponse.java

│   └── package-info.java

├── application/

│   ├── AuditLogService.java

│   ├── SecurityEventService.java

│   ├── command/

│   ├── query/

│   ├── port/

│   └── package-info.java

├── domain/

│   ├── model/

│   ├── policy/

│   ├── event/

│   ├── exception/

│   └── package-info.java

├── mapper/

│   ├── AuditLogMapper.java

│   └── package-info.java

├── persistence/

│   ├── entity/

│   │   ├── AuditLogEntity.java

│   │   ├── SecurityEventEntity.java

│   ├── repository/

│   │   ├── AuditLogRepository.java

│   │   ├── SecurityEventRepository.java

│   ├── projection/

│   ├── specification/

│   └── package-info.java

└── package-info.java

# Closure Statement

This backend folder structure is ready to be used as the implementation baseline for the Spring Boot backend team. It preserves the locked Version 1 scope, aligns the codebase with module boundaries, and creates explicit guardrails against removed legacy functionality.